TEST EXECUTION SUMMARY & SIGN‑OFF DOCUMENT

- Project Name - TutorLink

- Document Name- Test Plan

- Version-1.0

- Prepared By-Tishany T. (CT/2021/088)

- Role-Developer & QA Tester

- Date-24 December 2025

- Application Type-Web Application

1. Introduction

This document provides a summary of the testing activities performed for the TutorLink web application. It includes test execution results, defect status, and the final QA sign-off recommendation for the system.

2. Test Scope Summary

Testing was conducted based on approved requirements, use cases, and test cases covering the following modules:

- Student Signup & Login

- Student Dashboard

- Tutor Search & Request Management

- Profile Management

- Feedback & Notices

- Tutor Dashboard

- Access Control & Session Management

3. Test Execution Summary

| Item | Count |
| --- | --- |
| Total Test Scenarios | 48 |
| Total Test Cases | 36 |
| Test Cases Executed | 36 |
| Test Cases Passed | 36 |
| Test Cases Failed | 0 |

- All test cases were successfully executed

4. Defect Summary

| Severity | Count | Status |
| --- | --- | --- |
| High | 1 | Closed |
| Medium | 3 | Closed |
| Low | 0 | - |
| Total Defects | 4 | All Closed |

Key Defects Identified:

- Profile image upload failure due to missing Firebase Cloud Storage

- Dashboard content not updating dynamically

- Login validation error handling

- Request submission validation issue

All defects were:

- Logged

- Fixed

- Retested

- Closed

5. Retesting & Regression

- Retesting was performed for all fixed defects.

- Related test cases were updated with:

- Status = Pass

- Defect ID retained for traceability

- No regression issues were identified.

6. Traceability Confirmation

- Each defect is linked to the corresponding test case ID.

- Each test case is mapped to a valid test scenario.

- Requirement Traceability Matrix (RTM) confirms 100% coverage.

7. Final QA Evaluation

Based on the executed test cases and defect resolution results:

- All critical and functional requirements have been validated.

- No open defects remain.

- The system meets expected functional behavior

8. QA Sign-Off Decision

- The TutorLink web application is APPROVED for deployment / submission.

9.Approval & Sign-Off

Tested and Approved By:

- Name: Tishany T.

- Role: Developer & QA Tester

- Signature: Tishany T.

- Date: 24 December 2025